Meeting Minutes 9-21-2016

**Attendees**: Sarim Akbar, Alan Master, Bigyan Pandit, Jonathan Eng, David Anderson

**Agenda**:

1. Discuss SRS Contents
2. Schedule for Completion
3. Action items for who is completing which section

**General Discussion**:

>>Discussed what we don’t need on the SRS for the project

>>Document on GoogleDrive has the

>>Organize User-Class for the SRS

**Action Items:**

|  |  |  |  |
| --- | --- | --- | --- |
| # | Action Items | Who | Target Date for Completion |
| 1 | Introduction – Section 1 | Sarim Akbar | 9-28-2016 |
| 2 | Appendixes, Index |
| 3 | Overall Description – Section 2 (Except 2.3 & 2.4) | Jonathan Eng |
| 4 | Software System Attributes – 3.6 | David Anderson |
| 5 | Section 2.3 (User Characteristics)  Section 2.4 (Constraints) | Bigyan Pandit |
| 6 | 3.1 (External Interfaces) |
| 7 | 3.2 (Functions) | Alan Master |
| 8 | 3.3 (Performance Requirements) |
| 9 | 3.4 (Logical Database Requirements) |
| 10 | 3.5 (Design Constraints) | Bigyan Pandit |
| 11 | Email Dr. Vilkomir about: 1) Where would the UML diagrams go on the SRS?  2) Does the app have to integrate with the ECU domain for login? | Alan Master | 9-22-2016 |

**Follow-Up:**

>>Discuss rough draft for SRS, next Wednesday 9-21-2016